**Appendix A: Weekly Monitoring Report**

|  |  |
| --- | --- |
| Group No: 1 | Date: 15/July/2018 (dd/mmm/yyyy) |
| Supervisor Name: Lin Zhao | |
| Project Title: directie | |
| Project Leader Name: Chua Wei | Signature: Chua Wei |

**1. Student weekly performance summary**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Adm. No. | Name | No. of hours present | Progress1 | Remarks |
| 1.1639290 | Chua Wei | 16 | C | 5 days behind schedule |
| 2.1626120 | Chia Kwee Cheng | 16 | C | 5 days behind schedule |
| 3.1625893 | Ng Hong Yao | 16 | C | 5 days behind schedule |
| 4.1626203 | Tay Wei Sern | 16 | C | 5 days behind schedule |
| 5.1626555 | Garick Chong Jun Kang | 16 | C | 5 days behind schedule |

1 State whether: A=On Schedule B=Ahead Schedule for no. of days C=Behind Schedule for no. of days

**2. Weekly Scrum.**

|  |  |  |
| --- | --- | --- |
| Week No: 12 Date: 15/July/2018 (dd/mmm/yyyy) | | |
| Members | Project Progress | Description |
| Chua Wei  1639290 | Last week’s Progress  (What he has accomplished since last meeting?) | Implemented CRUD Operations only for Beacons, Directions and Relations. |
| This week deliverables  (What he is going to do before the next meeting?) | Table refreshing, error/success messages, complete CRUD for facilities, units, users and also join the beacons & units together. |
| Obstacles  (What obstacles are in the way?) | None |
| Chia Kwee Cheng  1626120 | Last Week’s Progress  (What he has accomplished since last meeting?) | Created a page that allows to create a beacon direction record with the bearing obtained from the phone’s compass, and integrated the front-end design. |
| This week deliverables  (What he is going to do before the next meeting?) | Destination and each end-point beacon should display the unit instead of beacon ID, implement timestamp and record to the firebase database. |
| Obstacles  (What obstacles are in the way?) | None |
| Ng Hong Yao  1625893 | Last week’s Progress  (What he has accomplished since last meeting?) | Create APIs for both Back-End and Front-End. |
| This week deliverables  (What he is going to do before the next meeting?) | Upload the images of Facilities & Units using Firebase Hosting, and also implement audit log for Back-End portal. |
| Obstacles  (What obstacles are in the way?) | Unsure which provider to use for image hosting, either AWS S3 Bucket or Firebase. |
| Tay Wei Sern  1626203 | Last Week’s Progress  (What he has accomplished since last meeting?) | Designed a few pages with doing a bit of CSS and jQuery |
| This week deliverables  (What he is going to do before the next meeting?) | Finish up few of the back-end pages and also create some test cases for the beacon navigation testing. |
| Obstacles  (What obstacles are in the way?) | None |
| Garick Chong Jun Kang  1626555 | Last week’s Progress  (What he has accomplished since last meeting?) | Designed a few pages for the front-end mobile application |
| This week deliverables  (What he is going to do before the next meeting?) | Finish up the front-end mobile application design and draft poster to be shown on earlier next week. |
| Obstacles  (What obstacles are in the way?) | Not used to the Ionic Framework, so requires some time. |
| Name6/Admin No. | Last Week’s Progress  (What he has accomplished since last meeting?) |  |
| This week deliverables  (What he is going to do before the next meeting?) |  |
| Obstacles  (What obstacles are in the way?) |  |

# Appendix B: Weekly Attendance for Group Form

|  |  |
| --- | --- |
| Group No: 1 | Date: 15/July/2018 (dd/mmm/yyyy) |
| Supervisor Name: Lin Zhao | |
| Project Title: directie | |
| Project Leader Name: Chua Wei | Signature: Chua Wei |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Adm. No. | Date | Time-in | Time-out | Reasons for absence/lateness |
| Chua Wei | 1639290 | **10/07/18** | **0800** | **1000** |  |
| **11/07/18** | **0800** | **1300** |  |
| **12/07/18** | **1400** | **1600** |  |
| **13/07/18** | **0900** | **1800** |  |
|  |  |  |  |
| Chia Kwee Cheng | 1626120 | **10/07/18** | **0800** | **1000** |  |
| **11/07/18** | **0800** | **1300** |  |
| **12/07/18** | **1400** | **1600** |  |
| **13/07/18** | **0900** | **1800** |  |
|  |  |  |  |
| Ng Hong Yao | 1625893 | **10/07/18** | **0800** | **1000** |  |
| **11/07/18** | **0800** | **1300** |  |
| **12/07/18** | **1400** | **1600** |  |
| **13/07/18** | **0900** | **1800** |  |
|  |  |  |  |
| Tay Wei Sern | 1626203 | **10/07/18** | **0800** | **1000** |  |
| **11/07/18** | **0800** | **1300** |  |
| **12/07/18** | **1400** | **1600** |  |
| **13/07/18** | **0900** | **1800** |  |
|  |  |  |  |
| Garick Chong Jun Kang | 1626555 | **10/07/18** | **0800** | **1000** |  |
| **11/07/18** | **0800** | **1300** |  |
| **12/07/18** | **1400** | **1600** |  |
| **13/07/18** | **0900** | **1800** |  |
|  |  |  |  |

Note:

1. Weekly attendance for group form is to be submitted to your supervisor every Monday morning.

2. Attendance shall be marked according to time-table.

1. Lateness or absenteeism without acceptable valid reasons or M/C shall be marked as absent.