**Appendix A: Weekly Monitoring Report**

|  |  |
| --- | --- |
| Group No: 1 | Date: 29/July/2018 (dd/mmm/yyyy) |
| Supervisor Name: Lin Zhao | |
| Project Title: directie | |
| Project Leader Name: Chua Wei | Signature: Chua Wei |

**1. Student weekly performance summary**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Adm. No. | Name | No. of hours present | Progress1 | Remarks |
| 1.1639290 | Chua Wei | 16 | A |  |
| 2.1626120 | Chia Kwee Cheng | 16 | A |  |
| 3.1625893 | Ng Hong Yao | 16 | A |  |
| 4.1626203 | Tay Wei Sern | 16 | A |  |
| 5.1626555 | Garick Chong Jun Kang | 16 | A |  |

1 State whether: A=On Schedule B=Ahead Schedule for no. of days C=Behind Schedule for no. of days

**2. Weekly Scrum.**

|  |  |  |
| --- | --- | --- |
| Week No: 15 Date: 29/July/2018 (dd/mmm/yyyy) | | |
| Members | Project Progress | Description |
| Chua Wei  1639290 | Last week’s Progress  (What he has accomplished since last meeting?) | Complete all backend functionalities such as validation, ajax call, firebase users. |
| This week deliverables  (What he is going to do before the next meeting?) | Complete the dashboard page and add user feature in user page. |
| Obstacles  (What obstacles are in the way?) | None |
| Chia Kwee Cheng  1626120 | Last Week’s Progress  (What he has accomplished since last meeting?) | Update the profile, shorten the TTS messages, add on the more details page and bug fixing. |
| This week deliverables  (What he is going to do before the next meeting?) | More bug (and speech to text) fixing based on testing, voice messages with extra notes, fine tuning accuracy |
| Obstacles  (What obstacles are in the way?) | None |
| Ng Hong Yao  1625893 | Last week’s Progress  (What he has accomplished since last meeting?) | Completed the Lambda and API, documentation, some of database records and information. |
| This week deliverables  (What he is going to do before the next meeting?) | Get the toilet unit number and images and also help Garick in the video. |
| Obstacles  (What obstacles are in the way?) | None |
| Tay Wei Sern  1626203 | Last Week’s Progress  (What he has accomplished since last meeting?) | Done on some testing, documentation and in progress of both user and admin guide. |
| This week deliverables  (What he is going to do before the next meeting?) | Route testing, Distance, new route (U-turn), test on different walking speeds, test on blindfold and help Garick in the video. |
| Obstacles  (What obstacles are in the way?) | None |
| Garick Chong Jun Kang  1626555 | Last week’s Progress  (What he has accomplished since last meeting?) | Prepare the first draft of presentation slides. |
| This week deliverables  (What he is going to do before the next meeting?) | Continue to work on presentation slides and assist Wei Sern in testing. Also will be doing the video. |
| Obstacles  (What obstacles are in the way?) | None |
| Name6/Admin No. | Last Week’s Progress  (What he has accomplished since last meeting?) |  |
| This week deliverables  (What he is going to do before the next meeting?) |  |
| Obstacles  (What obstacles are in the way?) |  |

# Appendix B: Weekly Attendance for Group Form

|  |  |
| --- | --- |
| Group No: 1 | Date: 29/July/2018 (dd/mmm/yyyy) |
| Supervisor Name: Lin Zhao | |
| Project Title: directie | |
| Project Leader Name: Chua Wei | Signature: Chua Wei |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Adm. No. | Date | Time-in | Time-out | Reasons for absence/lateness |
| Chua Wei | 1639290 | **24/07/18** | **0800** | **1000** |  |
| **25/07/18** | **0800** | **1300** |  |
| **26/07/18** | **1400** | **1600** |  |
| **27/07/18** | **0900** | **1800** |  |
|  |  |  |  |
| Chia Kwee Cheng | 1626120 | **24/07/18** | **0800** | **1000** |  |
| **25/07/18** | **0800** | **1300** |  |
| **26/07/18** | **1400** | **1600** |  |
| **27/07/18** | **0900** | **1800** |  |
|  |  |  |  |
| Ng Hong Yao | 1625893 | **24/07/18** | **0800** | **1000** |  |
| **25/07/18** | **0800** | **1300** |  |
| **26/07/18** | **1400** | **1600** |  |
| **27/07/18** | **0900** | **1800** |  |
|  |  |  |  |
| Tay Wei Sern | 1626203 | **24/07/18** | **0800** | **1000** |  |
| **25/07/18** | **0800** | **1300** |  |
| **26/07/18** | **1400** | **1600** |  |
| **27/07/18** | **0900** | **1800** |  |
|  |  |  |  |
| Garick Chong Jun Kang | 1626555 | **24/07/18** | **0800** | **1000** |  |
| **25/07/18** | **0800** | **1300** |  |
| **26/07/18** | **1400** | **1600** |  |
| **27/07/18** | **0900** | **1800** |  |
|  |  |  |  |

Note:

1. Weekly attendance for group form is to be submitted to your supervisor every Monday morning.

2. Attendance shall be marked according to time-table.

1. Lateness or absenteeism without acceptable valid reasons or M/C shall be marked as absent.